DOCUMENT #1

Product Requirements
Document (PRD)

What we are building and why

MyKasih SARA Command Centre

Prepared by Iceberg AI Solutions  |  April 2026  |  CONFIDENTIAL

# 1. Problem Statement

MyKasih Foundation serves over 23 million Malaysian beneficiaries through food aid and welfare programs. The primary support channel is a phone hotline (03-7720 1800) limited to 9am–5pm. Millions of B40 beneficiaries — many elderly, rural, or with low digital literacy — have no way to get help outside these hours.

The SARA Untuk Semua program (launched February 2026) provides RM100 cashless credit to all eligible Malaysian citizens aged 18+. At launch scale, the hotline cannot handle the volume of queries about eligibility, balance, merchant locations, and complaints.

# 2. Objectives

This project delivers three integrated systems:

| # | System | Channel | Priority |
| --- | --- | --- | --- |
| 1 | SARA Voice Agent (ElevenLabs) | WhatsApp voice notes + calls | P0 — MAIN |
| 2 | Kasih WhatsApp Chatbot (n8n + Claude) | WhatsApp text messages | P1 |
| 3 | MyKasih SARA Command Centre (Next.js) | Web dashboard (admin) | P1 |

# 3. Target Users

## 3.1 End Users (Beneficiaries)

| Persona | Description | Primary Need |
| --- | --- | --- |
| Warga Emas | 60+ year old, rural, limited literacy | Voice in BM, simple answers |
| Ibu Tunggal | Single mother, time-poor | Quick balance check via WhatsApp text |
| Belia B40 | Youth, comfortable with WhatsApp | Fast FAQ answers, merchant lookup |
| OKU / Pesakit | Cannot visit outlet in person | Eligibility guidance, complaints |

## 3.2 Dashboard Users (Internal)

| Role | Access Level | Key Actions |
| --- | --- | --- |
| Admin (Iceberg/QMedia) | Full access — all features + config | Manage integrations, users, settings, testing |
| MyKasih Staff | Operational — calls, tickets, KB | View call logs, manage tickets, edit knowledge base |
| QMedia | Read-only analytics + reports | View dashboards, download Excel reports |
| Supervisor | Live monitor + escalations | Watch active sessions, escalate tickets |

# 4. Feature List

## 4.1 SARA Voice Agent — P0

| Feature | Description | Status |
| --- | --- | --- |
| Bilingual BM/EN | BM default, EN fallback, mid-call switch | ✅ Live |
| SARA FAQ answers | 22 official FAQ Q&A in BM and EN | ✅ Live |
| Merchant lookup | Find nearest outlet by state/city via KB | ✅ Live |
| Complaint capture | Structured complaint → auto ticket in Supabase | 🔧 Build |
| After-hours detection | Outside 9am–6pm triggers callback flow | 🔧 Build |
| CSAT collection | 1–5 rating collected at call end | 🔧 Build |
| Non-transferability fix | Guardrail: only MyKad holder can use credit | ⚠️ Fix today |
| Language switch fix | Maintain EN once user switches | ⚠️ Fix today |

## 4.2 Kasih WhatsApp Chatbot — P1

| Feature | Description | Status |
| --- | --- | --- |
| Quick reply buttons | Semak baki / Kedai berdekatan / Daftar bantuan / Status | 🔧 Build |
| SARA FAQs (BM+EN) | Same KB as voice agent via Claude API | 🔧 Build |
| Balance check (mock) | IC → mock API → return balance + expiry | 🔧 Build (mock) |
| Merchant lookup | State/city → query merchant_directory.txt | 🔧 Build |
| Complaint → ticket | Structured capture → reference number → Supabase | 🔧 Build |
| Channel tagging | All chats tagged as 'chat' in calls table | 🔧 Build |

## 4.3 CRM Dashboard — P1

| Page | Key Features |
| --- | --- |
| Login | Supabase Auth, role-based redirect, MyKasih branding |
| Dashboard Home | Stats (calls/chats today, resolution rate, open tickets, avg duration), bar chart 7 days, donut chart by category, recent interactions table |
| Voice Calls | Filter by date/language/outcome, click → full transcript, bulk Excel export, channel badge |
| Chat Messages | WA chat thread view, filter by intent/outcome, linked tickets |
| All Interactions | Combined voice + chat view with channel filter toggle |
| Tickets | Status kanban (open/in-progress/resolved), reference no, masked IC, linked transcript |
| Beneficiaries | Caller history by WA number, interaction count, ticket history |
| Live Monitor | Active ElevenLabs sessions, active WA chats, green/yellow/red status |
| Analytics | Weekly/monthly charts, CSAT trend, language split, peak hours heatmap, category breakdown |
| Knowledge Base | CRUD for KB entries, BM+EN toggle, active/inactive, push to ElevenLabs |
| Staff Management | Add/remove users, assign roles, last login |
| Integrations | ElevenLabs status, Meta WA status, n8n webhook health, Supabase status |
| Testing Console | Test voice agent (ElevenLabs embed) + Kasih chatbot simulator + Anam AI persona embed |
| Demo Page | Standalone Anam AI persona embed for client demo |
| Settings | Agent hours config, webhook URLs, notification preferences |

# 5. User Flows

## 5.1 Voice Call Flow

- 1. Beneficiary sends WhatsApp voice note to MyKasih number

- 2. ElevenLabs agent receives, transcribes, detects language (BM/EN)

- 3. Sara greets: "Assalamualaikum, saya Sara dari MyKasih..."

- 4. Caller states query → Sara classifies: eligibility / FAQ / merchant / complaint

- 5. Sara responds using KB + Claude Sonnet as LLM brain

- 6. If complaint → structured capture → n8n → Supabase ticket + reference number

- 7. If after hours → callback scheduling flow

- 8. CSAT rating collected at end (1–5)

- 9. n8n webhook fires: call data → Next.js API → Supabase

- 10. Dashboard updates in near-real-time

## 5.2 WhatsApp Chat Flow

- 1. Beneficiary sends text to MyKasih WhatsApp number

- 2. Meta Cloud API webhook fires → n8n receives message

- 3. Quick reply buttons sent if first message: Semak baki / Kedai / Bantuan / Status

- 4. Claude API detects intent from message text

- 5. Route to handler: FAQ / balance_check / merchant_lookup / complaint

- 6. Balance check: collect IC → mock API → return formatted response

- 7. Merchant lookup: extract state/city → query merchant directory → top 3 results

- 8. Complaint: collect category + description → create ticket → send reference number

- 9. Session saved to Supabase calls + transcripts tables with channel=chat

- 10. Dashboard reflects new chat interaction

# 6. Acceptance Criteria

| Criterion | Target | Measurement |
| --- | --- | --- |
| Voice agent UAT pass rate | ≥ 90% | 40 test calls across 4 categories |
| Response latency | < 2 seconds | Measured during Week 4 testing |
| Language detection | 100% BM/EN correct | 20 BM + 20 EN test calls |
| Ticket creation | 100% complaints ticketed | All complaint calls checked |
| PDPA compliance | Zero plain-text IC stored | Audit of Supabase records |
| Dashboard load time | < 3 seconds | Vercel performance check |
| Chatbot intent accuracy | ≥ 85% | 50 test messages across all intents |

# 7. Out of Scope (POC)

- Live MyKasih backend API integration (balance check uses mock)

- Warm transfer to live agents (Phase 2 — requires SIP/PSTN setup)

- Real-time postcode → outlet lookup (Phase 2 — needs structured DB from MyKasih)

- Integration with MyKasih custom CRM (Phase 2 — pending API docs)

- WhatsApp rich media (buttons/maps/PDFs) — Phase 2

- Multi-language beyond BM/EN (e.g., Mandarin, Tamil)